Below is a **status audit against your own blueprint**.

I am marking items strictly based on what we actually verified live (not assumptions).

Legend:

* ✅ = verified working end-to-end

* 🟡 = exists but incomplete / not user-ready

* ❌ = not implemented yet

---

# CONVENIO Progress Report

Based on: **Convenio Blueprint**

---

# 1. Core Booking Rules

| Feature                                                       | Status | Notes                                              |

| ------------------------------------------------------------- | ------ | -------------------------------------------------- |

| Date-based booking (check-in inclusive / check-out exclusive) | ✅      | Verified via booking creation + overlap prevention |

| Minimum 1 day stay enforced                                   | ✅      | Booking API rejects invalid ranges                 |

| Availability blocks restrict booking                          | ✅      | Booking only allowed inside block                  |

| Prevent double booking                                        | ✅      | DB constraint confirmed during payment flow        |

| Booking lifecycle state machine                               | ✅      | PENDING → CONFIRMED → CANCELLED tested live        |

---

# 2. Payments & Money Flow

| Feature                            | Status | Notes                                |

| ---------------------------------- | ------ | ------------------------------------ |

| Stripe Checkout payment            | ✅      | Real payment test succeeded          |

| Webhook is source of truth         | ✅      | checkout.session.completed processed |

| Booking confirmed on payment       | ✅      | Observed CONFIRMED state             |

| Platform fee (10%) applied         | ✅      | 2112 → 212 fee → 1900 payout         |

| Stripe Connect payout split        | ✅      | transfer.created event observed      |

| Refund execution                   | ✅      | Full refund executed successfully    |

| Refund updates booking state       | ✅      | CANCELLED persisted                  |

| Prevent duplicate webhook handling | ✅      | Multiple events handled safely       |

---

# 3. Pricing Model (Net-first Host UX)

| Feature                      | Status | Notes                              |

| ---------------------------- | ------ | ---------------------------------- |

| Host net payout defined      | ✅      | Stored and used in calculations    |

| Guest total derived from net | ✅      | Correct 10% math verified          |

| Platform fee stored          | ✅      | Stored in booking/payment snapshot |

| Pricing snapshot persisted   | ✅      | Present in booking object          |

---

# 4. Core Entities

| Entity                    | Status | Notes                                |

| ------------------------- | ------ | ------------------------------------ |

| users                     | ✅      |                                      |

| venues                    | ✅      |                                      |

| availability_blocks       | ✅      |                                      |

| bookings                  | ✅      |                                      |

| payments                  | ✅      |                                      |

| stripe_connected_accounts | ✅      |                                      |

| message_threads/messages  | 🟡     | Exists but not tested UX-wise        |

| reviews                   | 🟡     | Endpoint exists but no lifecycle yet |

| venue_photos              | ❌      | Not implemented in usable way yet    |

---

# 5. API Functionality

## Auth

| Endpoint         | Status             |

| ---------------- | ------------------ |

| Register/Login   | ✅                  |

| Get current user | ✅                  |

| Logout           | 🟡 (not validated) |

## Venues

| Feature       | Status |

| ------------- | ------ |

| Create venue  | ✅      |

| Edit venue    | 🟡     |

| Search venues | ❌      |

| Photos upload | ❌      |

## Availability

| Feature        | Status |

| -------------- | ------ |

| Create blocks  | ✅      |

| Delete blocks  | 🟡     |

| Calendar query | 🟡     |

## Bookings

| Feature                     | Status |

| --------------------------- | ------ |

| Create booking              | ✅      |

| Prevent overlap             | ✅      |

| Get my bookings             | ✅      |

| Cancel booking              | ✅      |

| Auto-expire unpaid bookings | ❌      |

| Auto complete after stay    | ❌      |

## Payments

| Feature                   | Status |

| ------------------------- | ------ |

| Stripe Connect onboarding | ✅      |

| Checkout session          | ✅      |

| Webhook handling          | ✅      |

| Refund                    | ✅      |

## Messaging

| Feature       | Status |

| ------------- | ------ |

| Threads       | 🟡     |

| Send message  | 🟡     |

| Notifications | ❌      |

## Reviews

| Feature               | Status |

| --------------------- | ------ |

| Create review         | 🟡     |

| Post-stay enforcement | ❌      |

---

# 6. Booking State Machine

| Transition                  | Status |

| --------------------------- | ------ |

| PENDING_PAYMENT → CONFIRMED | ✅      |

| PENDING_PAYMENT → EXPIRED   | ❌      |

| CONFIRMED → COMPLETED       | ❌      |

| CONFIRMED → CANCELLED       | ✅      |

---

# 7. Marketplace Infrastructure

| System                    | Status |

| ------------------------- | ------ |

| Host onboarding (Connect) | ✅      |

| Payout eligibility checks | 🟡     |

| Disputes handling         | ❌      |

| Admin moderation          | ❌      |

---

# 8. UI / Product Layer

Guest UX

| Feature                  | Status |

| ------------------------ | ------ |

| Search page              | ❌      |

| Venue details page       | 🟡     |

| Checkout flow            | 🟡     |

| Booking success feedback | ❌      |

| Booking history UI       | 🟡     |

| Email notifications      | ❌      |

Host UX

| Feature                | Status |

| ---------------------- | ------ |

| Dashboard              | ❌      |

| Calendar management UI | 🟡     |

| Earnings display       | ❌      |

| Payout screen          | ❌      |

---

# 9. Operational Reliability

| Feature             | Status |

| ------------------- | ------ |

| Webhook correctness | ✅      |

| Idempotency         | ✅      |

| Background jobs     | ❌      |

| Email service       | ❌      |

| Monitoring/logging  | ❌      |

---

# Overall Completion

| Area                   | Completion |

| ---------------------- | ---------- |

| Core booking engine    | 100%       |

| Payment engine         | 100%       |

| Marketplace accounting | 95%        |

| Backend business logic | ~85%       |

| Frontend usability     | ~30%       |

| Product readiness      | ~45%       |

---

# Interpretation

You have already built:

> A fully functioning marketplace transaction backend

You have not yet built:

> A usable marketplace product

The remaining work is almost entirely **user-facing and automation**, not financial correctness.

---

Next we move from **engine validation → user experience wiring**.

Tell me:

When Stripe finishes payment in the browser, what page does the user land on right now?